# Attendees

Attendees:  Lee Farrell (Canon), Kevin Sigl (Hewlett Packard), Ira McDonald (High North), Dave Whitehead (Lexmark), Ron Bergman (Ricoh), Peter Cybuck (Sharp), Joe Murdock (Sharp)

# Agenda

1. Identify minutes taker

2. Approve minutes from June 25/26 face-to-face meeting and June 19 teleconference

3. Review action items

4. Status of draft

5. New business?

6. Next teleconference

# Identify Minutes Taker

Lee Farrell

# Accept Previous Minutes

There were no objections to the previous Minutes—for both June 25/26 and June 19.

Referencing a comment in the June 25/26 Minutes (“NAC is all about network policy; NAP is all about assets.”), Ron asked if we really want to support NAC. It was suggested that whether we want to or not, we will most likely need to do so.

# Review Action Items

ACTION:	Jerry Thrasher will send a note to Cisco to find out if there is an information path we can develop to learn about attributes (e.g., if there is a better source of information.)

- A note has been sent, but no reply received yet. Jerry noted that the Cisco documentation has not been made publicly available.  OPEN

ACTION:	Ron Nevo will contact the TNC Chair to try to get the TNC attributes information—and make it available to all PWG members.

- A note has been sent, but no reply received yet. Some of the attendees already have access to all the documentation, but membership to the TCG is required.   OPEN

ACTION:	Jerry Thrasher will start a Definition of Terms list (i.e., some documentation)

- CLOSED

ACTION:	Ron Nevo will report the differences of the attributes between NEA and NAP protocols at the June face-to-face meeting.

- CLOSED

ACTION:	All participants in the group—especially the NAP team members—will examine the relevant Microsoft documents to obtain a clearer sense of the requirements for NAP implementation on a printer/MFD.

- ONGOING

ACTION:	Joe Murdock will provide an initial attempt at defining the MS-NAP protocol stack for the June face-to-face meeting.

- Although not discussed at the face-to-face meeting, the item is CLOSED

ACTION:	Ron Bergman will provide some information on NAP binding and extensions.

- Ron has started work on this task. OPEN

ACTION:	Joe Murdock:  Provide some discussion points regarding build date and/or version date as they apply to Applications, Firmware, etc.

- CLOSED

ACTION:	Joe Murdock:  Present an example of how Certification State (and/or Configuration State) could be generated and used.

- CLOSED

ACTION:	Randy Turner:  Ask the IETF NEA Working Group (or other groups) for their thoughts on attributes such as Time Source, Minimum Cipher Suite, Bridging, Minimum Encryption Key Length, etc.  Are any of these applicable to the industry in general?

- OPEN

# Status of HD Health Assessment Attributes draft

Because Jerry Thrasher is not available (and no update to the document was distributed), there was no discussion on the draft.

# New business?

None.

# Next Teleconference

July 17, 1:00pm EDT.