HCDTC Monthly Teleconference Meeting Minutes

February 14, 2020

This HCD TC Teleconference Meeting was started at 9:00 AM KST on February 14, 2020.

**Attendees**

* Kwangwoo Lee (HP)
* Anantha (Teron Labs)
* Brian Volkoff (Ricoh)
* Alan Sukert (Xerox)
* Nobushige Nomura (Canon)
* Cihan Colakoglu (Kyocera)
* Shin-ichi Inoue (ECSEC)
* Erin Huber (Xerox)
* Fumihiko Sano (Toshiba)
* Gerado Colunga (HP)
* Graydon Dodson (Lexmark)
* Futoshi Oseto (Ricoh)
* Toshiyuki Sato (Toshiba)
* Doug Grude (Ricoh)
* Matt Glockner (Lexmark)
* Ryuichiro Ohya (Fuji Xerox)
* Scott Chapman (Atsec)
* Kenji Takao (Fuji Xerox)

**Notes**

1. Recap the HCD TC meeting (February)
   * <https://collaborate.ccusersforum.org/wg/HCD_TC/document/382>
2. Collaboration tool Updates
   * Set up the environment at the Github (Target: End of 2019)
     + Done. Alan got the environment setup.
   * Transfer the HCD PP to Github (Target: early 2020)
     + 25% done. Alan started to transfer the HCD PP into the cPP template that Brian Wood set up.
     + Asciidoc is not exactly easy to work. Jerry will contribute this activity.
     + Editors are not ready to report the progress. Editors are not waiting the HCD iTC approval. Rather, they are going to make a progress soon. Editor will share the HCD cPP version 1.0 before HCD TC F2F meeting in Burlington.
3. Update the HCD iTC progress
   * HCD iTC is not endorsed yet by CCMC. Kwangwoo reminded the CCMC Voting to ITSCC and CCMC Chair. Kwangwoo finally got the answer from CCMC chair regarding CCMC Voting as below
     + CCMC Chair sent out the vote for the HCD iTC endorsement and SD rationale acceptance to the MC members. The voting time limit is set to Feb 5th, 2020.
     + AI- Kwangwoo to check the voting result of CCMC
4. HCD cPP development milestone
   * We decided to follow the existing milestone that was proposed by last month.
     + 1~6 month: 1st Working Draft (Starting from 2020)
     + 7~12 month: 2nd Working Draft
     + 13~18 month: SMEs Review (call for comments and comment resolution) v0.8.x
     + 19~23 month: Public Review (call for comments & comment resolution) v0.9.x
     + 24 months: HCD cPP v1.0 (Final Version)
       - Target date: 2022 1Q
   * Review the iTC/cPP Process paper
     + Focus on the figure 3: Process Flow Diagram for cPP Development
5. Sub WG Establishment
   * TLS 1.3: Ira McDonald (Draft: June 2020)
     + Feb 2020 - set up the TLS 1.3 session (30 minutes required) – Defer this discussion to next meeting.
     + NDcPP: TLS 1.3 ciphersuite of ND cPP
   * Hardware-anchored integrity verification: Jerry Colunga (Draft: June 2020)
     + Not so much progress in January. Jerry will make a progress and share it in our next F2F meeting.
   * SED & HDD Encryption: Alan Sukert (Draft: June 2020)
     + Need to align with FDE cPP
     + Not so much progress in January. Alan will contact to FDE iTC to figure out the status. It will be updated until next meeting.
   * Ira is willing to support the resource for the all items.
6. Roundtables
   * If you cannot access the Causeway, please contact to Kwangwoo ([kwangwoo.lee@hp.com](mailto:kwangwoo.lee@hp.com))
   * <https://collaborate.ccusersforum.org/wg/HCD_TC/dashboard>
   * HCD iTC SMEs status
   * Industry SMEs (36), Lab SMEs (20), Certification Body SMEs (4), Other SMEs (6)

**Action Items for February HCD TC meeting**

1. AI – Kwangwoo to update the CCMC voting status (HCD iTC endorsement & SD rationale acceptance)
   * There was no update from CCMC at this moment. Kwangwoo will check the status again.
2. AI – Kwangwoo to follow up the HCD iTC activities based on iTC/cPP process paper
   * It will be reviewed after HCD iTC is approved.
3. AI – Kwangwoo to check the Causeway license whether it requires the backup or migration
   * Kwangwoo did some back up to prepare the unpredictable accident in Causeway.
4. AI – Kwangwoo to send out the CCUF HCD TC F2F meeting plan to CCUF MG
   * Done. The next F2F meeting will be held on Wednesday 18th March, 2020 at 09:00 -11:30AM. It can be extended if we need more discussion.
5. AI – Editors (Alan, Jerry, Brian) to transfer the HCD PP to Github (Progress: 25%)
   * Team is not ready to report the progress. Editors are not waiting the HCD iTC approval. Rather, they are going to make a progress soon. Editor will share the HCD cPP version 1.0 before HCD TC F2F meeting in Burlington.
6. AI – Ira to prepare the summary presentation of TLS 1.3 Sub WG (Max. 30 minutes)
   * Defer discussion to next meeting.
7. AI – Ira to share the HCD Security Guideline if it is ready to share
   * Defer discussion to next meeting.
8. AI – Jerry to make a progress regarding the Hardware-anchored integrity verification Sub WG.
   * Jerry is not ready to report progress. This topic will be added in the agenda of next F2F meeting next month.
9. AI – Alan to make a progress regarding the SED & HDD Encryption Sub WG so that it can be align with FDE cPP.
   * Alan is not ready to report progress. This topic will be added in the agenda of next F2F meeting next month. Anybody of HCD TC is welcome to join this activity.
10. PWG IDS F2F Meeting Minutes
    * The minutes from the February 6, 2020 PWG IDS Face-to-Face Meeting have been posted on the PWG IDS FTP site and are available at [ftp://ftp.pwg.org/pub/pwg/ids/minutes/ids-f2f-minutes-20200206.pdf](https://protect-us.mimecast.com/s/qQElCxk5D5fJno4OoC8ZQU-?domain=ftp.pwg.org)
    * The slides presented at the meeting can be found at <https://ftp.pwg.org/pub/pwg/ids/Presentation/2020-02-06-IDS-F2F.pdf>.

**Action Items for March HCD TC F2F meeting**

1. AI – Kwangwoo to update the CCMC voting status (HCD iTC endorsement & SD rationale acceptance)

2. AI – Kwangwoo to follow up the HCD iTC activities based on iTC/cPP process paper

3. AI – Kwangwoo to check the Causeway license whether it requires the backup or migration

5. AI – Editors (Alan, Jerry, Brian) to transfer the HCD PP to Github

6. AI – Ira to prepare the summary presentation of TLS 1.3 Sub WG (Max. 30 minutes)

7. AI – Ira to share the HCD Security Guideline if it is ready to share

8. AI – Jerry to make a progress regarding the Hardware-anchored integrity verification Sub WG.

9. AI – Alan to make a progress regarding the SED & HDD Encryption Sub WG so that it can be align with FDE cPP.

**Next meetings**

1. CCUF F2F Workshop
   1. Oracle Burlington, Massachusetts, US/ March 17-19, 2020)

Machine generated alternative text:
Tuesday 17th March 
m 1020 
830 9.0 
BCD TC 
9:30 -10:예 
9•30 -10m 
10:m • 10: 30 
1020 - 11:圊 
11:麗 - 11: 30 
11•30-12•예 
1]:麗 - 13: 30 
1]:30 - 14•閬 
14.•예 - 14•30 
1430 • 15:圊 
15:圊 - 15: 30 
1520 - 16:閬 
16:예 - 16:30 
16: 30 • 17:圊 
17:* - 17:30 
neral meet 
to be before main meetin 
1020 
Confer 
1022 ting 
ulte 
DRAFT CCUF Workshop Schedule 
Oracle Conference Centre, Burlington (March 17 • 19 2020) 
Wednesday 18m Ma 
1020 - 1022 Marketing suite 
• 9m 
10m • 10: 30 
1030 - 11:* 
11:* - 1120 
1130-12m 
12m • 12:10 
1230 • 13.0 
13:00 - 1]:30 
1]: 10 - 1*麗 
14m - 14: 30 
1430 • 15:* 
15鷸0 - 1530 
15:]0 - 16-* 
16m - 16:30 
1530 • 17.0 
17刈0 - 1730 
Netwo rk iTC 6 e 
Thursday 19th March 
e 1022 
Meeting (T 
Marketlng suite 
Coffee 
Welcome Address & 니pdates 
ISO date 00 Lee* Fiona Pattinson 
CC Bepnd the CCRA ( Roger French) 
12:㈅ 
12: 30 
12: 10 
13:圊 
05 TC (Warren 
GrunbOk) 
08M 6 e 
Meetin 
Virtualization 
SWAPP 
DBMS 
Biometrics 
Biometric iTC 
`M00d1 
Morning March 18th 
Network TLS WG 
(Mlchael VO I 
Network MINT WG 
Rick West 
Virtualization TC 
(Ravi」* 
테: 30 
9:圊 
다:閬 - 하30 
9:30 
-1040 
10:* 
1030 
1030 - 11刈0 
11, - 1130 
11•30-12•a) 
12•m 
12:10 
1230 
13m 
1구* - 1]: 30 
13:30 - 14m 
14m -1430 
14•.* • 15m 
15: 00 - 1530 
15:* - 16m 
16•IN) -1630 
15•.* • 17 
17:* - 1730 
18 on rds 
DBMS iTC (Roger 
French) 
08M iTC 
Secwity 
Components iTC 
Workingsession 
(Shawn Geddisl 
Lunch 
BIOmetric TC (Brian 
Wood 
DSC iTC • General 
Shawn Geddis 
C이f원원 
Network MINT WG 
Rick 1•날e 
Test A n WG 
(80b Clements) 
Virtualization TC 
Network NIT 
(Mlchael `,0 11 
N Ork X509 
(Kenji Yoshino) 
Compan 
CPP/EPP meeting 
| 0 
(Shawn Geddis) 
CC the Clcwd WG |]05h grickman) 
Lunch 
Team Tools WG (Brian w00d1 
Wrap Up (Kwangwoo Lee) 
Ha Hour - Location T3C 
1 
Not against Ne iTC 
Not agalnst iTC 
Not 곰8콤Inst SW 
Not against 05C 
Not against Virtualization TC 
1 

This HCD TC Teleconference Meeting was completed at 9:30 AM KST on February 14, 2020 (Seoul/Tokyo).