Status of All 32 IPP Documents, 11/1/02

File: ftp://ftp.pwg.org/pub/pwg/ipp/status-of-ipp-docs-021101.pdf, .doc,  -latest.pdf, .doc

From:  Tom Hastings

There are 5 ISSUEs highlighted like this.

Revision marks like this show the differences between this November 1, 2002 Status

and the June 25, 2002 Status.

1	Published IPP RFCs (that haven’t been obsoleted):	1

2	Newly published RFCs, September 2002:	2

3	Obsoleted RFCs	2

4	IPP WG IETF Standards Track IPP Internet-Drafts	2

5	IETF IPP Documents submitted by individuals	3

6	IPP Internet-Drafts no longer on the IETF Standard Track	3

7	Approved PWG IEEE-ISTO IPP standards	4

8	Proposed PWG IEEE-ISTO IPP standards	4

# Published IPP RFCs (that haven’t been obsoleted):

- RFC 2567 Design Goals for an Internet Printing Protocol. F. Wright. April 1999. (Format: TXT=90260 bytes) (Status: EXPERIMENTAL)

- RFC 2568 Rationale for the Structure of the Model and Protocol for the Internet Printing Protocol. S. Zilles. April 1999. (Format: TXT=23547 bytes) (Status: EXPERIMENTAL)

- RFC 2569 Mapping between LPD and IPP Protocols. R. Herriot, Ed., T. Hastings, N. Jacobs, J. Martin. April 1999. (Format: TXT=57886 bytes) (Status: EXPERIMENTAL)
ISSUE 01: EXPERIMENTAL documents become historic which is a lower status than OBSOLETED.  Should we re-issue these 3 above documents as Informational and revised for IPP/1.1?

- RFC 2910 Internet Printing Protocol/1.1: Encoding and Transport. R. Herriot, Ed., S. Butler, P. Moore, R. Turner, J. Wenn. September 2000. (Format: TXT=100599 bytes) (Obsoletes RFC2565) (Status: PROPOSED STANDARD)

- RFC 2911 Internet Printing Protocol/1.1: Model and Semantics. T. Hastings, Ed., R. Herriot, R. deBry, S. Isaacson, P. Powell. September 2000. (Format: TXT=575805 bytes) (Obsoletes RFC2566) (Status: PROPOSED STANDARD)

- RFC 3196 Internet Printing Protocol/1.1: Implementor's Guide. T. Hastings, C. Manros, P. Zehler, C. Kugler, H. Holst. November 2001. (Format: TXT=200720 bytes) (Obsoletes RFC2639) (Status: INFORMATIONAL)

- RFC 3239 Internet Printing Protocol (IPP): Requirements for Job, Printer, and Device Administrative Operations. C. Kugler, H. Lewis, T. Hastings. February 2002. (Format: TXT=29532 bytes) (Status: INFORMATIONAL)

# Newly published RFCs, September 2002:

- RFC3380 "Internet Printing Protocol (IPP): Job and Printer Set Operations", Hastings, T., Herriot, R., Kugler, C., and H. Lewis, RFC 3380, September 2002, (was [set-ops]).

- RFC3381 "Internet Printing Protocol (IPP): Job Progress Attributes", Hastings, T., Lewis, H., and R. Bergman, RFC 3381, September 2002, (was [job-prog]).

- RFC3382 deBry, R., Hastings, T., Herriot, R., Ocke, K., and P. Zehler, "Internet Printing Protocol (IPP): The ‘collection’ attribute syntax", RFC 3382, September 2002, (was [coll]).

# Obsoleted RFCs

- RFC2565 "Internet Printing Protocol/1.0: Encoding and Transport", Herriot, R., Butler, S., Moore, P., and R. Turner, RFC 2565, April 1999.  Obsoleted by RFC 2910.

- RFC2566 "Internet Printing Protocol/1.0: Model and Semantics", R. deBry, T.  Hastings, R.  Herriot, S.  Isaacson, and P. Powell, RFC 2566, April 1999.  Obsoleted by RFC 2911.

# IPP WG IETF Standards Track IPP Internet-Drafts

These are the Internet-Drafts that are still on the Standards Track as submitted by the IETF IPP WG:

- "Internet Printing Protocol: Requirements for IPP Notifications", T. Hastings, R Bergman, R deBry, 07/23/2001, <draft-ietf-ipp-not-06.txt> (Informational)
Status:   Completed IESG Last Call: APR 7, 2002;  
IESG comments, if any, have not been received yet;
(Started IESG Last Call: MAR 8, 2002)

- "Internet Printing Protocol (IPP): IPP Event Notifications and Subscriptions", R. Herriot and T. Hastings, , 6/27/2002, <draft-ietf-ipp-not-spec-09.txt> (Proposed standard)
Status:  Completed IPP WG Last Call (again), July 2002.  Updated and published I-D, 10/10/02 AD contacted to progress this and IPPGET through IESG Last Call.

- "Internet Printing Protocol (IPP): Job and Printer Administrative Operations", T. Hastings, R Bergman, Carl Kugler, 07/23/2001, <draft-ietf-ipp-ops-set2-03.txt>   (Proposed standard)
Status:  AD comment: Need to fix the Security section, June 20, 2002,  T. Hastings working on.

- "Internet Printing Protocol (IPP): The 'ippget' Delivery Method for Event Notifications", R. Herriot, T. Hastings, and H. Lewis, 6/27/2002, <draft-ietf-ipp-notify-get-07.txt>  (Proposed standard)
Status:  Completed IPP WG Last Call, July 2002.  Updated and published I-D, 10/10/02.  AD contacted to progress IPPGET and the Base Notification spec through IESG Last Call.

- "IPP URL Scheme", R. Herriot, Ira McDonald, 05/20/2002, <draft-ietf-ipp-url-scheme-05.txt>  (Proposed standard) Status:  Completed IESG Last Call:  January 19, 2002;
Status: 5/20/02: Updated version sent to the IESG in response to the IESG Last Call comments

# IETF IPP Documents submitted by individuals

These are the Internet-Drafts that are still on the Standards Track as submitted by individuals:

- “LDAP Schema for Printer Services”, K Jones, R Bergman, Ira McDonald, P Fleming, 02/15/2002 <draft-fleming-ldap-printer-schema-01.txt> (Informational)
Status:  Entered IESG Last Call: February 20, 2002;
Completed IESG Last Call: March 21, 2002;
Received IESG comments

# IPP Internet-Drafts no longer on the IETF Standard Track

If further activity is desired, they can be pursued as PWG IEEE-ISTO standards:

- "Internet Printing Protocol (IPP): Printer Installation Extension", T. Hastings, Hugo Parra, Ted Tronson, 07/23/2001, <draft-ietf-ipp-install-04.txt>  (Proposed standard)
Status:  Started IESG Last Call (IESG Protocol Action):  April 5, 2002
ISSUE 02: 4/18/02:  The AD said the security model is all wrong; the client needs to be able to protect itself.
The IPP WG is withdrawing this work item from the IETF standards track.

- "Internet Printing Protocol (IPP):The 'indp' Delivery Method for Event Notifications and Protocol/1.0", T. Hastings, Hugo Parra, 07/23/2001,  <draft-ietf-ipp-indp-method-06.txt>  (Proposed standard)
Status:   Completed IESG Last Call: JAN 19, 2002;  
The IESG has some confidentiality and authentication issues with INDP.
IPP WG is withdrawing progressing this on the IETF Standards track.
ISSUE 03:  Should we make INDP a PWG IEEE-ISTO standard?
ISSUE 03a:  If so, who is the champion?

- "Internet Printing Protocol (IPP): The 'mailto:' Delivery Method for Event Notifications", T. Hastings, R. Herriot, Carl-Uno Manros, Henrik Holst, 07/23/2001, <draft-ietf-ipp-notify-mailto-04.txt>   (Proposed standard)
Status:  The IESG has some confidentiality and authentication issues and recommends SASL and Digest MD-5, (MUST implement, SHOULD use) for use with MAILTO for authentication.
IPP WG is withdrawing progressing this on the IETF Standards track.
ISSUE 04:  Should we make INDP a PWG IEEE-ISTO standard?
ISSUE 04a:  If so, who is the champion?

# Approved PWG IEEE-ISTO IPP standards

- IEEE-ISTO 5100.1-2001 [finishing] "Internet Printing Protocol (IPP): “finishings” attribute values extension”, Hastings, T., and D. Fullman,  February 5, 2001, ftp://ftp.pwg.org/pub/pwg/standards/pwg5100.1.pdf
Proposed Update 10/30/02:
ftp://ftp.pwg.org/pub/pwg/ipp/new_VAL/pwg-ipp-finishings-latest.pdf

- IEEE-ISTO 5100.2-2001 [output-bin], “Internet Printing Protocol (IPP): output-bin attribute extension”,  Hastings, T., and R. Bergman, February 7, 2001, ftp://ftp.pwg.org/pub/pwg/standards/pwg5100.2.pdf
Proposed Update 10/30/02:
ftp://ftp.pwg.org/pub/pwg/ipp/new_ATT/pwg-ipp-output-bin-latest.pdf

- IEEE-ISTO 5100.3-2001 [prod-print], "Internet Printing Protocol (IPP): Production Printing Attributes - Set1",  Ocke, K., and T. Hastings, February 12, 2001, ftp://ftp.pwg.org/pub/pwg/standards/pwg5100.3.pdf
Errata posted, August 25, 2002:
ftp://ftp.pwg.org/pub/pwg/ipp/new_PPE/pwg5100.3-with-errata-020825.pdf

- IEEE-ISTO 5100.4-2001 [override], "Internet Printing Protocol (IPP): Override Attributes for Documents and Pages",  Herriot, R., and K. Ocke, February 7, 2001, ftp://ftp.pwg.org/pub/pwg/standards/pwg5100.4.pdf

# Proposed PWG IEEE-ISTO IPP standards

The following PWG Proposed standards are in various states of progression.  They will be assigned IEEE-ISTO numbers in the 5100 series, after they have passed PWG Last Call.  In the meantime, the suggested symbolic reference is indicated inside square brackets.

- [doc-obj], “Internet Printing Protocol (IPP): Document Object, Hastings, T. and P. Zehler, version 0.5, October 25, 2002, work in progress, ftp://ftp.pwg.org/pub/pwg/ipp/new_DOC/pwg-ipp-document-object-latest.pdf

- [not-srv],  “Distributed Notification Service and IPPGET Client Behavior”, Hastings, T., Lewis, H., and I. McDonald, October 10, 2002, work in progress, ftp://ftp.pwg.org/pub/pwg/ipp/new_NOT/ipp-dist-not-service-021010.pdf
ISSUE 05: for the IPPFAX WG, which is REQUIRING support of IPPGET Delivery Method:  Is redirection an option of an IPPFAX Receiver?  If yes, then the IPPFAX Sender MUST support redirection as specified in this document.

- [prod-print2],  “Production Printing Attributes – Set 2”, Hastings, T., and D. Fullman, September 27, 2002, work in progress, ftp://ftp.pwg.org/pub/pwg/ipp/new_PPE/pwg-ipp-prod-print-set2-draft-v0_1-020821.pdf

- [color],  “Color and Imaging Attributes”, Hastings, T., and D. Fullman, October 8, 2002, work in progress, ftp://ftp.pwg.org/pub/pwg/new_COLOR/pwg-ipp-color-and-imaging-021008.pdf

- [actual] Internet Printing Protocol (IPP), “-actual” attributes extension, Carney, D., and H. Lewis, work in progress, October 18, 2002.
ftp://ftp.pwg.org/pub/pwg/ipp/new_ACT/IPP-actual-attributes.pdf

- [mime-parm]  Internet Printing Protocol (IPP), “PWG MIME Standard parameters for Document Formats”, McDonald, I, and T. Hastings, work in progress, proposed in an email note to PSI DL, October 25, 2002,

- [pnsp], “Internet Printing Protocol (IPP): Distributed Notification Service - Printer to Notification Server Protocol (PNSP)”, I. McDonald, <draft-mcdonald-ipp-dist-not-pnsp-00.txt>, work in progress, September 25, 2002, not distributed to any DL yet.